Phase 1: Requirement Analysis & Planning

Execution Roadmap

Description

The execution roadmap defines a structured approach for implementing the Automated Network Request Management solution in ServiceNow. The roadmap is divided into clear milestones that guide the project from initial catalog setup to final deployment, ensuring controlled implementation and quality delivery.

Milestone 1: Catalog Creation

Objective

Establish a structured and user-friendly service catalog for network service requests.

Activities

- Identify various types of network service requests

- Define service catalogs and appropriate categories

- Create service catalog items with clear titles and descriptions

- Collaborate with network and IT teams to ensure content accuracy

- Align catalog taxonomy with the organisation’s ITSM structure

Milestone 2: Form Setup

Objective

Design dynamic and intuitive forms to capture all required request information.

Activities

- Build catalog item forms using structured variables

- Configure dynamic behaviours such as show/hide fields based on user selections

- Define mandatory fields to prevent incomplete submissions

- Ensure form inputs align with downstream automation and workflows

Milestone 3: Approval Integration

Objective

Automate and enforce approval workflows to ensure compliance and governance.

Activities

- Identify required approval chains (e.g., manager, network security team)

- Configure approval steps using Flow Designer or Workflow Editor

- Enable audit logging and automated email notifications

Milestone 4: Testing

Objective

Validate the end-to-end request lifecycle and automation accuracy.

Activities

- Perform unit testing for each service catalog item

- Conduct end-to-end request simulations across multiple scenarios

- Validate approvals, task creation, notifications, and data accuracy

- Involve stakeholders in User Acceptance Testing (UAT)

- Log defects and apply iterative improvements

Milestone 5: Deployment

Objective

Deploy the automated network request solution to the production environment.

Activities

- Finalize deployment readiness checklist

- Migrate catalog items and workflows from development to production

- Monitor system performance and behaviour post-deployment

- Provide training to end users and fulfilment teams

- Establish a support process for post-deployment issues